Maritime PMS — Multi-Tenancy

Consolidated Implementation Plan

Database-per-tenant · SAILERP-MFE · ship + shore

Branch: feature/multi-tenancy   ·   Base: feature/replit-work @ 7bcc060ab

Status: PLAN / DOC ONLY — no implementation code in this step

Created 2026-06-24

# Table of Contents

# 1. Document Control & Sources

This is the single current build plan for making the Maritime PMS (Technical) module multi-tenant. It merges: (a) the original Phase 0–5 plan (docs/multi-tenant/); (b) the 2026-06-23 re-validation gaps G1–G5 (docs/MULTITENANCY-PLAN-REVALIDATION-2026-06-23.md); and (c) two facts confirmed 2026-06-24 (SAILERP installs locally on the ship; domain is a signed JWT claim).

| Item | Value |
| --- | --- |
| Branch | feature/multi-tenancy — all MT work isolated here, off the daily fork merges. |
| Base | feature/replit-work @ 7bcc060ab — latest working state. replit_dev @ 203f2f80d is the consolidated mainline (diverged 12/11). |
| tsc baseline | 368 — every phase holds npx tsc --noEmit ≤ 368. |
| Reference pattern | Crewing (crewdevnov12) — db-per-tenant, ALS, JWT domain. SEPARATE repo; not mixed. |
| Isolation model | Database-per-tenant (NOT row-level tenant_id). Correctness = tenant-resolved pool. |
| Mode switch | MASTER_DATABASE_URL present = multi-tenant; absent = single-tenant (byte-identical to today). |

# 2. Executive Summary

PMS is structurally ready for db-per-tenant multi-tenancy. Two former blockers are resolved:

- Ship-offline identity — RESOLVED. SAILERP + Technical + Crewing install as ONE MFE unit; SAILERP runs locally on the ship, so the ship verifies tokens offline exactly as shore does. A ship install is one vessel = one company/domain, fixed per install.

- Tenant key — CONFIRMED & trustworthy. The SAILERP token payload is { id, domain, userType }, signed (identical to Crewing). domain is a verifiable tenant key end-to-end; PMS just needs to jwt.verify the token server-side and read it.

Remaining engineering, in order of risk:

- Real verified auth — verify the already-forwarded SAILERP Bearer; use the real role for RBAC (today role is hardcoded "Sail Admin").

- Tenant routing — make getDb(), getPool() AND getPostgresClient() ALS-aware (G1+G2); pre-resolve the tenant pool in middleware.

- Sync tenant-on-the-wire (G3) — HIGHEST-RISK: shore must write each ship’s data into the correct domain DB. Today the wire carries vessel but no domain. Mitigation is a fail-closed hybrid; cross-tenant write is the regression to prove against.

- Per-tenant migrations + Wah Kwong promotion gate (G5).

- Schedulers (downgraded) — only pmsAlertEngine (+ its missing guard) and syncPruning/syncHealth need a per-tenant orchestrator.

# 3. Current State (anchored to real files)

## 3.1 Auth — identity is real, authorization is mock, nothing is verified

| Aspect | Today | Evidence |
| --- | --- | --- |
| Real SAILERP identity arrives | YES | SAILERP login writes userProfile/domain/credentials(JWT) to localStorage; AuthContext.tsx:216-332 hydrates the real user; interceptor forwards x-rank + Authorization: Bearer + x-user-* (activeRank.ts:121-127); server reads x-user-* into req.user identity fields (auth.ts:109-131). |
| Authorization enforced on it | NO | req.user.role hardcoded "Sail Admin" (auth.ts:122); real role parked in forwardedRole, never read by requireRole (auth.ts:17-35). |
| Anything verified | NO | No jwt.verify / jsonwebtoken / Authorization-read anywhere in server/ (grep=0). Bearer forwarded but ignored. |
| Mock↔real switch | none | mockAuthMiddleware mounted unconditionally (routes.ts:37); no MASTER_DATABASE_URL branch. |

## 3.2 DB accessors (the routing chokepoints)

- getDb() (db.ts:33) and getPool() (db.ts:45) — async, via resolvePostgres() (postgresClient.ts:26-60), one cached pool.

- getDb() usage: 581 calls (422 in postgresStorage.ts). getPool(): ~53, dominated by sync (~197 sync DB calls all funnel through getPool/getDb — no bypass).

- getPostgresClient(): 29 synchronous calls across 11 repo files (defects 8, components 7, cert-surveys 8, ranks 4) — NOT addressed by the original plan (G1).

- Leak path: 11 files import the eager module-level db singleton (db.ts:11-27); pool import: 0.

## 3.3 Sync wire — vessel present, domain absent

- Headers (all /sync/* + file chunks): Content-Type, X-Sync-Api-Key, X-Sync-Instance-Id only (syncEngine.ts:755-761).

- Bodies: push {batchUuid, vesselId, oneWayRows, fieldLogs, masterRecordHints}; pull {batchUuid, vesselId, instanceId, lastCheckpoint}; initiate {instanceId, vesselId, lastCheckpoint}. No domain.

- No instanceId/vesselId → domain mapping anywhere; vessels (schema.ts:77-96) & fleets (:52-66) have no company/owner/domain column; sync_settings stores only instance_id + shore_url.

- /sync/* is currently UNAUTHENTICATED — no auth middleware, and X-Sync-Api-Key is sent but not validated (routes.ts:10-15).

## 3.4 Schedulers (already de-risked by the scheduler-redesign)

- workOrderStatusRecalculator REMOVED (compute-on-read); jobDueScanner & syncAutoScheduler ship-only.

- Shore-relevant: pmsAlertEngine (5 min, NO re-entrancy guard, vessel-unaware) + syncPruning (24h) + syncHealth (6h, per-DB).

# 4. Target Architecture

Single invariant: inside any request handler, await getDb() (and getPool()/getPostgresClient()) returns the database for THIS request’s tenant — automatically, no parameter passing. Achieved with a per-request AsyncLocalStorage (ALS) tenant context.

- Master DB holds a tenants registry (tuid, domain, companyName, db_url, isActive). One row per company.

- TenantConnectionManager (lifted from Crewing): per-tenant pool cache, ALS, lazy per-tenant migration, circuit-breaker, idle eviction.

- tenantMiddleware resolves the tenant from the verified JWT domain claim, pre-resolves + caches the tenant pool, then runs the request inside runInTenantContext.

- Ship: one fixed domain per install; local SAILERP verifies offline; sync declares the fixed domain on the wire, shore validates fail-closed.

- Single-tenant fallback kept permanently: MASTER_DATABASE_URL unset ⇒ legacy global pool, byte-identical to today.

# 5. Decisions — Settled vs Open

## 5.1 Settled

| Decision | Resolution |
| --- | --- |
| Ship offline identity | RESOLVED — SAILERP installs locally on the ship; verifies tokens offline like shore. |
| Is domain a trustworthy tenant key? | YES — signed JWT claim { id, domain, userType }, same as Crewing. |
| How the ship gets its domain | SAILERP-self-sourced — seeded on import from the ship’s local SAILERP-verified domain (req.user.domain post-Phase-2 / AuthContext.domain interim). Not operator-supplied, not per-vessel recorded. See 4.x. |
| Tenant identity = which claim? | domain (NOT sub). |
| Isolation model | Database-per-tenant; no row-level tenant_id columns. |
| Single-tenant fallback | Kept permanently (same binary on ships/dev). |
| Tenant per ship install | Exactly one (one vessel = one company/domain). |
| Low-bandwidth sync tunables | Seeded at provisioning — SYNC_PUSH_BATCH_SIZE=200, SYNC_REQUEST_TIMEOUT_MS=120000 as fleet defaults into sync_settings; per-vessel overridable; shore unchanged. See 4.x. |
| Reuse source | Crewing authMiddleware / tenantMiddleware / TenantConnectionManager. |

## 5.2 Still open (decide before the relevant phase)

| Open question | Needed before |
| --- | --- |
| JWT_SECRET sharing + strict-vs-soft verification of parent tokens (Crewing local=strict; 42 commits behind origin — re-pull & confirm policy). | Phase 2 |
| Sync caller authentication: per-tenant X-Sync-Api-Key vs verifying the SAILERP token on /sync/*. | Phase 4 |
| Shore-side validation map: how shore records instanceId/vesselId → domain to validate the wire X-Sync-Domain (the ship self-sources its own domain; this is the SHORE check only). | Phase 4 |
| Confirm SAILERP co-install + token issuance in the parent/installer repo (outside this repo). | Phase 2 / cut-over |
| Per-tenant infra: N DBs on one server vs N servers (ops). | Phase 6 / cut-over |

# 6. Phased Build Plan

Principle: every phase is flag-gated. With MASTER_DATABASE_URL unset, the new code is dormant and behaviour is byte-identical to today. Each phase ends green only when npx tsc --noEmit ≤ 368 and its verification plan passes. Phases extend the original 0–5 with a dedicated sync phase (the highest-risk addition).

## Phase 0 — Foundations (seam refactor)

| Field | Value |
| --- | --- |
| Risk | LOW (pure refactor, no behaviour change) |
| Goal | Make every DB access route through a wrappable seam; remove bypasses. |
| Covers | Original Phase 0 + G1 inventory |

### Changes

- Refactor migration runners + initializeDatabase + ensureMaintenanceHistoryImmutability to accept an optional Pool (default = global).

- Migrate the 11 module-level import { db } files to await getDb() (noon-report ×5, bulk-upload, components, chat + 2 scripts).

- INVENTORY the 29 getPostgresClient() call sites — do NOT migrate them (Phase 1 makes the accessor ALS-aware); record them so none are missed.

- Add CI grep: zero import { db } / import { pool } in server/; soft-deprecate the eager exports.

### Flag behaviour (off = identical to today)

No flag needed — behaviour-preserving refactor. Single-tenant deploy works identically.

### Verification

- npx tsc --noEmit ≤ 368.

- pg_dump --schema-only diff before/after = byte-identical (no schema change).

- CI grep returns zero direct db/pool imports; app boots and serves 5 modules identically.

## Phase 1 — Master DB + TenantConnectionManager + 3 ALS-aware accessors

| Field | Value |
| --- | --- |
| Risk | MEDIUM (ALS correctness) |
| Goal | Tenant registry + connection manager; getDb/getPool/getPostgresClient ALS-aware. |
| Covers | Original Phase 1 + G1 + G2 |

### Changes

- shared/master/schema.ts: tenants table (tuid, domain UNIQUE, companyName, db_url, isActive, isDeleted, audit cols). New MASTER_DATABASE_URL.

- server/utils/asyncLocalStorage.ts: ONE shared tenant ALS ({ tuid, db, pool }). Coexists with the existing audit-actor ALS (requestContext.ts:32) — independent instances.

- server/utils/tenantConnectionManager.ts (from Crewing): pool cache, resolveTenant(domain)→tuid+db_url, getTenantDb (lazy per-tenant migration via Phase-0 pool-arg runners), runInTenantContext, circuit-breaker, idle eviction, per-tenant pool cap + LRU.

- G1+G2 — make ALL THREE accessors ALS-aware: getDb()/getPool() return ctx.db/ctx.pool in tenant context else legacy; getPostgresClient() (sync) returns the ALS-cached tenant {db,pool} else the single cached client. Because tenantMiddleware (Phase 2) pre-resolves + caches the pool before next(), the 29 getPostgresClient() sites route with ZERO call-site edits.

- Boot: when MASTER_DATABASE_URL set, run master migrations (tenants table) on startup.

### Flag behaviour (off = identical to today)

isMultiTenantEnabled = !!MASTER_DATABASE_URL. Unset ⇒ all three accessors take the legacy single-pool path; ALS never entered. Byte-identical to today.

### Verification

- Concurrency test: 50 parallel requests under different tenant contexts each hit the right DB (ALS isolation) — show-stopper if it leaks.

- getPostgresClient() inside runInTenantContext returns the tenant client; outside, the legacy client.

- First getTenantDb(tuid) runs migrations; second is a no-op. tsc ≤ 368. Flag-off: data-integrity INTACT, single-tenant unchanged.

## Phase 2 — Real verified auth + tenant middleware

| Field | Value |
| --- | --- |
| Risk | MEDIUM (replaces mock RBAC) |
| Goal | Verify the SAILERP token; use the real role for RBAC; resolve tenant from domain claim. |
| Covers | Original Phase 2 + the auth correction |

### Changes

- THE AUTH CORRECTION — add server-side jwt.verify(token, JWT_SECRET) of the already-forwarded SAILERP Bearer (payload { id, domain, userType }). Read the verified domain + real role.

- Use the REAL role for RBAC — req.user.role becomes the verified role, REPLACING the hardcoded "Sail Admin". requireRole now gates on the real role. Mirror Crewing authMiddleware (jwt.verify, AUTH_BYPASS dev-only, verifyTenantBinding).

- New server/middleware/tenantMiddleware.ts: resolve tenant from verified domain claim → resolveTenant → pre-resolve + CACHE the tenant pool → runInTenantContext(next). Accept x-tenant-id and cross-check against the JWT domain (403 on mismatch).

- server/middleware/exemptPaths.ts (health, tenant/init). New env: JWT_SECRET, AUTH_BYPASS (dev only).

- Boot branches on MASTER_DATABASE_URL: when set, mount tenant+auth chain; when unset, keep today’s mockAuthMiddleware. Mutually exclusive.

### Flag behaviour (off = identical to today)

Unset MASTER_DATABASE_URL ⇒ mockAuthMiddleware chain unchanged. With it set, every /technical/api/* requires a verified Bearer + resolvable domain; /technical/api/tenant/init exempt.

### Verification

- Flag on: a valid SAILERP token resolves the right tenant DB and the real role gates RBAC (a non-admin is correctly denied an admin route).

- Expired/invalid/missing token handled per the agreed strict-vs-soft policy (Open #1). x-tenant-id mismatch → 403.

- Flag off: behaviour identical to today (mock). tsc ≤ 368.

## Phase 3 — Frontend tenant layer (forward the domain)

| Field | Value |
| --- | --- |
| Risk | LOW (identity already flows) |
| Goal | Forward the domain on normal requests; consolidate the interceptor. |
| Covers | Original Phase 3 (reduced — interceptor already half-done) |

### Changes

- Add domain to ActiveIdentity + toActiveIdentity (activeRank.ts:12-18, AuthContext.tsx:192-203) so the interceptor forwards it (x-tenant-id) alongside x-rank + Bearer + x-user-*.

- Consolidate installRankFetchInterceptor → one installApiInterceptor injecting x-rank + x-tenant-id + Authorization together.

- Auth-guard → useTenantInit; missing token redirects to parent login (authToken.ts already does this outside Replit). New env: VITE_PARENT_LOGIN_URL, VITE_AUTH_BYPASS.

### Flag behaviour (off = identical to today)

With VITE_AUTH_BYPASS (or single-tenant) the app loads identically to today; the extra header is ignored by mockAuthMiddleware.

### Verification

- DevTools shows x-tenant-id + Authorization on /technical/api calls when deployed; absent/ignored in single-tenant.

- tsc ≤ 368; existing pages keep working.

## Phase 4 — Sync tenant-on-the-wire (G3) — HIGHEST RISK

| Field | Value |
| --- | --- |
| Risk | HIGH — cross-tenant write is the worst case |
| Goal | Route each incoming ship sync into the correct domain DB, fail-closed. |
| Covers | G3 (new dedicated phase) + per-tenant migrations + provisioning seed (4.x) |

### Changes

- HYBRID, FAIL-CLOSED — (a) the ship sends its FIXED domain on every /sync/* call via a new X-Sync-Domain header (value read from sync_settings, seeded on import from the ship’s SAILERP-verified domain — see 4.x); AND (b) shore validates that domain against an instanceId/vesselId → domain map it owns.

- Shore-side validation map — shore keeps an instanceId/vesselId → domain mapping (master tenants holds domain→tuid→db_url) to validate the incoming X-Sync-Domain. The ship self-sources its own domain (4.x); shore does not hand-record it per vessel. On arrival, shore resolves X-Sync-Domain → tenant DB.

- Mismatch handling — if the declared domain ≠ the shore map for that instance/vessel → 403, NO WRITE (fail-closed). Never default-route.

- Authenticate the sync caller (closes the open finding that /sync/* is unauthenticated and X-Sync-Api-Key unvalidated): validate a per-tenant X-Sync-Api-Key (or verify the SAILERP token) before any write. Decide per Open #2.

- receivePushData / preparePullData / runSync execute inside runInTenantContext so all ~197 sync DB calls land in the resolved tenant DB.

- Per-tenant migrations: getTenantDb runs the full suite on first connect; add a tenant_health admin endpoint.

### Flag behaviour (off = identical to today)

Unset MASTER_DATABASE_URL ⇒ single shore DB as today; X-Sync-Domain ignored, no map lookup. Identical behaviour.

### Verification

- NO-CROSS-TENANT-WRITE PROOF (the gate): two tenants A & B, two ships. Push from ship A (correct domain) → lands ONLY in A’s DB (assert B untouched). Push with WRONG/spoofed X-Sync-Domain → 403, zero rows written anywhere. Push with no domain → rejected.

- Map mismatch (instance’s domain ≠ declared) → fail-closed 403; logged.

- Pull is tenant-scoped: ship A cannot pull B’s rows. File-sync chunks carry + are validated for the same domain.

- tsc ≤ 368. Flag-off parity: single-tenant sync unchanged.

### 4.x Provisioning the ship’s domain + sync tunables (lean)

On import, the ship idempotently seeds its env settings into sync_settings — no manual entry, no per-box .env edits, no fleet manifest / fleet-seed CLI / registry-validation-at-provisioning. The domain is sourced from SAILERP, not supplied by an operator.

- Domain — SAILERP-sourced, ship self-seeds. SAILERP runs locally on the ship and carries the verified domain claim ({ id, domain, userType }). The import/seed step reads it from the authenticated SAILERP request — req.user.domain once Phase 2’s jwt.verify lands (the import endpoint already sits behind the auth chain), or the client-forwarded AuthContext.domain (AuthContext.tsx:57-75) in the interim. The domain is never hand-typed and need not travel in the bundle — the ship seeds its own. This is the X-Sync-Domain source for the routing above.

- Sync tunables — fleet defaults carried in the bundle. The proven low-bandwidth settings (SYNC_PUSH_BATCH_SIZE=200, SYNC_REQUEST_TIMEOUT_MS=120000, already deployed to Gas Mia) ride in manifest.envSettings and are conditional-seeded into sync_settings on import — so every vessel gets them automatically, and a worse-link vessel can be overridden at generate time or via the existing Sync Dashboard settings UI.

- Engine reads DB-then-env. syncEngine.ts moves REQUEST_TIMEOUT / PUSH_BATCH_SIZE (currently module consts, :44-45; call sites :357, :763) into loadSettings(), mirroring the existing instance_id / shore_url DB-then-env pattern (:85-89). Default-preserving: no DB row + no env ⇒ identical to today.

- Idempotent seed. Migration pre-seeds the keys empty (ON CONFLICT (setting_key) DO NOTHING, reusing the 103/119 pattern); import conditional-sets each — UPDATE … WHERE setting_key=$k AND COALESCE(setting_value,'')=''. Re-runnable, no duplicate, no overwrite-if-set.

- Shore unchanged. Shore never imports a bundle → its tunable + domain rows stay empty → env-default 1000 / 30000. Only ships get 200 / 120000.

- Fail-closed. A ship whose sync_settings.domain is empty refuses to sync; shore still validates the wire X-Sync-Domain (above).

### 4.x — Minimal changes

- Migration — pre-seed 3 sync_settings keys EMPTY (domain, sync_push_batch_size, sync_request_timeout_ms), ON CONFLICT (setting_key) DO NOTHING (shore stays default because rows empty → env fallback).

- syncEngine.ts — move REQUEST_TIMEOUT / PUSH_BATCH_SIZE from module consts to instance fields loaded DB-then-env in loadSettings(); update the 2 call sites (:357, :763). Default-preserving.

- importProvisioningBundle — conditional-seed step beside the sync_metadata write (:546): domain from the SAILERP-verified request (req.user.domain / forwarded AuthContext.domain), tunables from the bundle defaults; WHERE COALESCE(setting_value,'')=''.

- ProvisioningManifest — optional envSettings?: { syncPushBatchSize?, syncRequestTimeoutMs? } for the tunables (domain need not travel — ship self-sources it).

No registry/fleet CLI, no operator-supplied domain, no per-box edits. Behavioural note: a corrected domain re-issued from shore will not overwrite a ship’s already-set value (by design); clear-then-reimport if a change is intended.

## Phase 5 — Schedulers + per-tenant maintenance orchestrator

| Field | Value |
| --- | --- |
| Risk | MEDIUM (downgraded — redesign already landed) |
| Goal | Run the few shore loops per-tenant; add the missing guard. |
| Covers | Re-validation schedulers section |

### Changes

- Shore Maintenance Orchestrator: for each active tenant, runInTenantContext(tuid, …) for pmsAlertEngine + syncPruning + syncHealth. Bounded concurrency, per-tenant (not global) re-entrancy guards, jitter, timeouts.

- Add the MISSING re-entrancy guard to pmsAlertEngine (today it has none) and make its queries tenant-scoped via the resolved pool.

- No change to ship-only schedulers (jobDueScanner, syncAutoScheduler) or the removed workOrderStatusRecalculator.

### Flag behaviour (off = identical to today)

Single-tenant ⇒ orchestrator runs exactly one iteration against the single DB = today’s behaviour.

### Verification

- With 2 tenants: alerts/pruning/health each run once per tenant DB; no cross-tenant bleed; per-tenant guard prevents a slow tenant blocking others.

- pmsAlertEngine no longer overlaps itself. tsc ≤ 368.

## Phase 6 — Cut-over (Wah Kwong gate, G5) + decommission

| Field | Value |
| --- | --- |
| Risk | HIGH (live cut-over) |
| Goal | Promote existing DBs as tenants, env-by-env; then make MT mandatory. |
| Covers | Original Phase 4 + G5 + Phase 5 decommission |

### Changes

- WAH KWONG PROMOTION GATE (G5) — before promoting WK as tenant #1: (1) count(*) FROM defects WHERE id LIKE 'DEF-%' = 0 (the one-time defect-ID rewrite must not fire); (2) dry-run migration runner proves ZERO pending; (3) verify-data-integrity.ts = ALL DATA INTACT (before AND after).

- promote-to-tenant.ts: write one tenants row pointing db_url = current DATABASE_URL. Flip MASTER_DATABASE_URL env-by-env: dev → staging (≥48h soak) → prod (≥7d soak).

- Post-flip smoke order (least→most critical): Components → Reports → Spares → Stores → Defects → Work Orders+RH → Noon → Access Control.

- Decommission: drop the single-tenant boot branch, retire mockAuthMiddleware (or fence behind AUTH_BYPASS dev-only), remove eager pool/db exports. Keep the single-pool fallback for system-context background jobs.

### Flag behaviour (off = identical to today)

Until the env flip, MASTER_DATABASE_URL unset everywhere ⇒ production runs exactly as today. The unit of risk is the environment, not the module.

### Verification

- Dev parity harness: one server with MASTER_DATABASE_URL set + one without, same DB; diff GET responses across all 8 modules = empty.

- Per-tenant migration audit green for the default tenant in every env; soak windows pass with no tenant/auth 5xx.

- Pen-test: zero cross-tenant data leak. tsc ≤ 368.

# 7. Cross-Cutting Concerns

## 7.1 Environment variable contract

| Variable | Phase | Required when |
| --- | --- | --- |
| DATABASE_URL | (exists) | Always |
| MASTER_DATABASE_URL | 1 | Multi-tenant mode (the single mode switch) |
| JWT_SECRET | 2 | Multi-tenant mode (must equal SAILERP’s secret) |
| AUTH_BYPASS | 2 | Dev only |
| VITE_PARENT_LOGIN_URL / VITE_AUTH_BYPASS | 3 | Multi-tenant / dev |
| X-Sync-Domain (wire header) | 4 | Multi-tenant sync — value seeded on the ship from the SAILERP-verified domain (4.x); not a deploy-time env var |
| X-Sync-Api-Key (per-tenant) | 4 | Multi-tenant sync (caller auth) |
| SYNC_PUSH_BATCH_SIZE / SYNC_REQUEST_TIMEOUT_MS | 4 | Env FALLBACK only — seeded into sync_settings at provisioning (200 / 120000); read DB-then-env in loadSettings(); default-preserving |

## 7.2 Highest-risk regression — cross-tenant write

The G3 hybrid (Phase 4) is the highest-risk change. A wrong domain resolution writes one company’s ship data into another company’s database. The design is fail-closed: shore validates the ship-declared domain (itself SAILERP-sourced, 4.x) against its own instance/vessel→domain map and refuses to write on any mismatch or absence. The Phase 4 verification includes an explicit two-tenant proof that a spoofed/absent domain writes ZERO rows. This proof is a merge gate.

## 7.3 Migration policy (non-negotiable)

No db:push on existing DBs (post-085 rule). All schema (master + per-tenant) goes through db:generate → review → commit → applied at startup (per tenant in MT mode). The runner keys by full filename and tolerates per-statement duplicate-object errors (idempotent).

# 8. Gap → Phase Traceability

| Gap | What it is | Lands in |
| --- | --- | --- |
| G1 | getPostgresClient() ×29 bypass ALS | Phase 0 (inventory) + Phase 1 (accessor ALS-aware) |
| G2 | getPool() never made ALS-aware (~197 sync calls) | Phase 1 |
| G3 | Sync wire carries vessel but no domain | Phase 4 (hybrid, fail-closed) — HIGHEST RISK |
| G4 | Parent-token / JWT_SECRET strict-vs-soft | Phase 2 (+ Open #1) |
| G5 | Wah Kwong DEF-%=0 promotion gate | Phase 6 |
| Auth | Verify SAILERP token; real role for RBAC | Phase 2 |
| Provision | Ship domain (SAILERP-self-sourced) + low-bandwidth sync tunables seeded on import | Phase 4 (lean 4.x) |
| Sched | Per-tenant orchestrator + pmsAlertEngine guard | Phase 5 |
| Offline | Ship-offline identity | RESOLVED (no phase needed) |

# 9. References

- Original plan: docs/multi-tenant/ (README + Phase-0..5), docs/V2-Multi-Tenant-Approach.md

- Re-validation + confirmed facts: docs/MULTITENANCY-PLAN-REVALIDATION-2026-06-23.md

- Reference pattern (separate repo): Crewing authMiddleware / tenantMiddleware / tenantConnectionManager / shared/v2/tenant/schema.ts.

PLAN / DOC ONLY — no implementation code was written in this step.